FoxMeyer Postmortem

Project

Implementation of SAP’s R/3 ERP software

Successes

- Anderson Consulting had a good track record for SAP integration

- FoxMeyer allocated a large and flexible budget for the project

Shortcomings

- Rushed implementation of software caused issues and bugs to persist upon release

- Improper system requirements due to a lack of consultation with experts

- Transaction volume was dramatically reduced due to system overload

Challenges

- The system chosen to be implemented was meant for manufacturing, not wholesale

- Lack of support from low-level employees and project managers

- Implementation schedule was pushed forward to meet customer needs

Lessons Learned

- Perform more extensive risk management

- Allow contingency in the event of failures

- Consider and implement feedback from all parties

Sources

https://clearspider.net/blog/foxmeyer-logistics-management-disaster/

https://leanb2bbook.com/blog/how-failed-erp-implementation-took-down-5-billion-pharma-company/